MEDSEARCH AI

OpenEvidence for India

Product Requirements Document — Phase 1 MVP

Phase 1 Scope  |  Engineer-Ready Specification

Version 1.0  |  March 2026  |  Confidential

# 1. Document Overview

| Field | Detail |
| --- | --- |
| Product Name | MedSearch AI |
| Document Type | Product Requirements Document (PRD) |
| Phase Covered | Phase 1 — MVP (Month 1–2) |
| Version | 1.0 |
| Date | March 2026 |
| Status | Draft — Internal Use Only |
| Primary Audience | Engineering, Design, QA, Product |

## 1.1  Purpose

This PRD defines the complete requirements for the Phase 1 MVP of MedSearch AI. It covers every functional requirement, user story, API contract, data model, non-functional requirement, and UI/UX flow that the engineering team needs to build, test, and ship the first working version of the product.

## 1.2  Phase 1 Goal

MVP Goal

Prove that the core AI pipeline works end-to-end.

Get first 100 verified doctor/student beta users.

Ship: AI Q&A + Citations + Source Highlighting + Basic Web UI

## 1.3  Out of Scope for Phase 1

- Mobile app (Phase 3)

- Indian guideline ingestion — RSSDI, CSI, IAP (Phase 2)

- CDSCO Indian drug brand mapping (Phase 2)

- Contradiction detection NLI model (Phase 2)

- Multi-turn conversation / follow-up questions (Phase 2)

- NEET-PG / INICET exam prep mode (Phase 2)

- Pharmacist & Admin role features (Phase 2–3)

- Hindi language support (Phase 4)

# 2. User Stories

User stories are written in the standard format: As a [role], I want to [action], so that [outcome]. Each story has a unique ID, priority, and acceptance criteria.

## 2.1  Doctor & Clinician Stories

| ID | User Story | Priority | Phase |
| --- | --- | --- | --- |
| US-D01 | As a doctor, I want to type a clinical question in plain English and receive a summarized, evidence-backed answer so that I save 20–40 minutes of manual research. | [object Object] | Phase 1 |
| US-D02 | As a doctor, I want every AI answer to include clickable citations to original research papers so that I can verify the source independently. | [object Object] | Phase 1 |
| US-D03 | As a doctor, I want to see the exact passage from a paper that was used to generate the answer so that I can assess the quality of evidence. | [object Object] | Phase 1 |
| US-D04 | As a doctor, I want a confidence score shown with each answer so that I know how reliable the AI's response is. | [object Object] | Phase 1 |
| US-D05 | As a doctor, I want to give thumbs up or thumbs down feedback on each answer so that the system improves over time. | [object Object] | Phase 1 |
| US-D06 | As a doctor, I want to register and log in with my email and MCI registration number so that my account is verified as a healthcare professional. | [object Object] | Phase 1 |
| US-D07 | As a doctor, I want to see the date of each research paper cited so that I know whether the evidence is current. | [object Object] | Phase 1 |

## 2.2  Medical Student & Resident Stories

| ID | User Story | Priority | Phase |
| --- | --- | --- | --- |
| US-S01 | As a medical student, I want to ask concept-level questions (e.g. mechanism of action) and get structured explanations backed by textbook-level evidence so that I can learn effectively. | [object Object] | Phase 1 |
| US-S02 | As a student, I want to see which PubMed papers support each part of an answer so that I can read the primary source for deeper study. | [object Object] | Phase 1 |
| US-S03 | As a student, I want to create an account with my medical college email so that I can access the platform. | [object Object] | Phase 1 |
| US-S04 | As a student, I want to rate answer quality so that I can flag incorrect or low-quality responses. | [object Object] | Phase 1 |

## 2.3  Authentication & Onboarding Stories

| ID | User Story | Priority | Phase |
| --- | --- | --- | --- |
| US-A01 | As a new user, I want to sign up with email and password and select my role (Doctor / Student) so that the system personalises my experience. | [object Object] | Phase 1 |
| US-A02 | As a user, I want to verify my email address before accessing the platform so that the system maintains user quality. | [object Object] | Phase 1 |
| US-A03 | As a returning user, I want to log in securely with email and password so that I can access my query history. | [object Object] | Phase 1 |
| US-A04 | As a user, I want to reset my password via email so that I am not locked out of my account. | [object Object] | Phase 1 |
| US-A05 | As a user, I want to view my past queries and their answers so that I can refer back to previous research. | [object Object] | Phase 1 |

## 2.4  System & Admin Stories

| ID | User Story | Priority | Phase |
| --- | --- | --- | --- |
| US-SY01 | As the system, I must never return an answer that is not grounded in at least one retrieved research paper so that hallucination risk is minimised. | [object Object] | Phase 1 |
| US-SY02 | As the system, I must return a complete answer with citations in under 10 seconds for 95% of queries so that the platform is clinically usable. | [object Object] | Phase 1 |
| US-SY03 | As the system, I must store every query, retrieved paper set, and generated answer for audit and model improvement purposes. | [object Object] | Phase 1 |
| US-SY04 | As the system, I must rate-limit unauthenticated requests to 0 queries and free-tier users to 10 queries per day. | [object Object] | Phase 1 |

# 3. Functional Requirements

## 3.1  Authentication & User Management

| Req ID | Requirement | Linked Story |
| --- | --- | --- |
| FR-AUTH-01 | System shall support user registration via email and password with role selection (Doctor, Student). | US-A01 |
| FR-AUTH-02 | System shall send a verification email on registration. Unverified accounts cannot query the AI. | US-A02 |
| FR-AUTH-03 | System shall support login via email and password with JWT-based session tokens. | US-A03 |
| FR-AUTH-04 | System shall provide a forgot-password flow via email reset link (valid 15 minutes). | US-A04 |
| FR-AUTH-05 | System shall store: user_id, email, role, created_at, verified_at, mci_number (optional for doctors). | US-D06 |
| FR-AUTH-06 | System shall issue short-lived access tokens (15 min) and long-lived refresh tokens (7 days). | US-A03 |
| FR-AUTH-07 | System shall enforce rate limiting: free tier = 10 queries/day; authenticated but unsubscribed users same. | US-SY04 |

## 3.2  Query Processing

| Req ID | Requirement | Linked Story |
| --- | --- | --- |
| FR-QRY-01 | System shall accept a natural language medical query of up to 1,000 characters. | US-D01 |
| FR-QRY-02 | System shall extract named medical entities (drugs, diseases, procedures) using SciSpaCy NER before embedding. | US-SY01 |
| FR-QRY-03 | System shall expand the query with MeSH synonyms and ontology terms to improve retrieval recall. | US-SY01 |
| FR-QRY-04 | System shall convert the processed query into a dense vector embedding using BioBERT or MedEmbed. | US-D01 |
| FR-QRY-05 | System shall reject queries that are not medically relevant (non-medical freeform text) with an appropriate error message. | US-SY01 |
| FR-QRY-06 | System shall log every query (query_id, user_id, raw_text, processed_text, timestamp) to PostgreSQL. | US-SY03 |

## 3.3  Document Retrieval (RAG Pipeline)

| Req ID | Requirement | Linked Story |
| --- | --- | --- |
| FR-RET-01 | System shall maintain a FAISS vector index of minimum 500,000 PubMed paper embeddings at Phase 1 launch. | US-SY01 |
| FR-RET-02 | System shall perform approximate nearest-neighbour search and retrieve the top-20 candidate papers. | US-D01 |
| FR-RET-03 | System shall re-rank the top-20 candidates using a cross-encoder model and select the top-5 for LLM context. | US-D01 |
| FR-RET-04 | System shall extract the Abstract, Results, and Conclusion sections of each retrieved paper for the LLM context window. | US-D03 |
| FR-RET-05 | System shall store each retrieval event (query_id, paper_ids_retrieved, re-rank_scores) for audit. | US-SY03 |
| FR-RET-06 | If fewer than 2 relevant papers are found (similarity score below threshold), system shall return a low-confidence flag rather than fabricating an answer. | US-SY01 |

## 3.4  Answer Generation

| Req ID | Requirement | Linked Story |
| --- | --- | --- |
| FR-ANS-01 | System shall pass retrieved evidence passages + original query to the LLM with a strict system prompt that forbids generating claims not grounded in the context. | US-SY01 |
| FR-ANS-02 | System shall generate a structured response: (a) Direct Answer, (b) Evidence Summary, (c) Citations, (d) Confidence Score. | US-D01, US-D04 |
| FR-ANS-03 | Every claim in the answer must be traceable to a specific retrieved paper. The LLM prompt must enforce citation-per-claim formatting. | US-D02 |
| FR-ANS-04 | System shall compute a confidence score (0–100) based on: retrieval similarity scores, number of papers agreeing, and recency of papers. | US-D04 |
| FR-ANS-05 | System shall highlight (return with character offsets) the exact passage from each paper that supports a claim. | US-D03 |
| FR-ANS-06 | System shall return the year and journal of each cited paper alongside the citation. | US-D07 |
| FR-ANS-07 | System shall complete answer generation and return a full response in under 10 seconds for 95% of queries. | US-SY02 |
| FR-ANS-08 | If the LLM returns a response that contains no citations, the system shall discard and retry once, then return a fallback message if retry also fails. | US-SY01 |

## 3.5  Citation & Evidence Display

| Req ID | Requirement | Linked Story |
| --- | --- | --- |
| FR-CIT-01 | Each citation shall include: PubMed ID (PMID), title, authors, journal, year, DOI, and a direct link to the abstract. | US-D02 |
| FR-CIT-02 | Source highlighting shall return the exact sentence(s) from the paper used, with the paper section (Abstract / Results / Conclusion) labelled. | US-D03 |
| FR-CIT-03 | Citations shall be numbered and mapped to specific sentences or claims in the answer text. | US-D02 |
| FR-CIT-04 | The frontend shall render highlighted passages in a side panel alongside the answer. | US-D03 |

## 3.6  User Feedback

| Req ID | Requirement | Linked Story |
| --- | --- | --- |
| FR-FBK-01 | System shall display a thumbs-up / thumbs-down control on every AI response. | US-D05 |
| FR-FBK-02 | On thumbs-down, system shall optionally prompt for a short text reason (max 200 chars). | US-D05 |
| FR-FBK-03 | System shall store feedback records: (feedback_id, query_id, user_id, rating, reason, timestamp). | US-SY03 |
| FR-FBK-04 | System shall expose a basic admin endpoint to retrieve aggregated feedback statistics. | US-SY03 |

## 3.7  Query History

| Req ID | Requirement | Linked Story |
| --- | --- | --- |
| FR-HST-01 | System shall persist every query-answer pair per user in PostgreSQL. | US-A05 |
| FR-HST-02 | System shall expose a paginated history endpoint returning the last 50 queries per user. | US-A05 |
| FR-HST-03 | Clicking a history item shall re-display the full original response including citations. | US-A05 |

# 4. API Contracts

All endpoints use REST over HTTPS. Request and response bodies are JSON. Authentication uses Bearer JWT tokens in the Authorization header unless noted. Base URL: https://api.medsearchai.in/v1

## 4.1  Authentication Endpoints

### POST /auth/register

| Field | Detail |
| --- | --- |
| Description | Register a new user account |
| Auth Required | No |
| Request Body | { email: string, password: string, role: 'doctor'¦'student', full_name: string, mci_number?: string } |
| Response 201 | { user_id: uuid, email: string, role: string, message: 'Verification email sent' } |
| Response 400 | { error: 'VALIDATION_ERROR', fields: [...] } |
| Response 409 | { error: 'EMAIL_ALREADY_EXISTS' } |
| Side Effect | Sends verification email with token valid 24 hours |

### POST /auth/login

| Field | Detail |
| --- | --- |
| Description | Authenticate and obtain tokens |
| Auth Required | No |
| Request Body | { email: string, password: string } |
| Response 200 | { access_token: string, refresh_token: string, expires_in: 900, user: { user_id, email, role, full_name } } |
| Response 401 | { error: 'INVALID_CREDENTIALS' } |
| Response 403 | { error: 'EMAIL_NOT_VERIFIED' } |

### POST /auth/refresh

| Field | Detail |
| --- | --- |
| Description | Get new access token using refresh token |
| Auth Required | No |
| Request Body | { refresh_token: string } |
| Response 200 | { access_token: string, expires_in: 900 } |
| Response 401 | { error: 'INVALID_REFRESH_TOKEN' } |

### POST /auth/forgot-password  &  POST /auth/reset-password

| Field | Detail |
| --- | --- |
| forgot-password body | { email: string } |
| forgot-password 200 | { message: 'Reset email sent if account exists' } |
| reset-password body | { token: string, new_password: string } |
| reset-password 200 | { message: 'Password updated' } |
| reset-password 400 | { error: 'TOKEN_EXPIRED_OR_INVALID' } |

## 4.2  Query Endpoint

### POST /query

| Field | Detail |
| --- | --- |
| Description | Submit a medical question and receive an evidence-backed answer |
| Auth Required | Yes (Bearer token) |
| Rate Limit | 10 req/day for free tier; unlimited for paid |
| Request Body | { question: string (max 1000 chars) } |
| Response 200 (success) | See full schema below |
| Response 400 | { error: 'QUERY_TOO_LONG' ¦ 'NON_MEDICAL_QUERY' } |
| Response 429 | { error: 'RATE_LIMIT_EXCEEDED', reset_at: ISO8601 } |
| Response 503 | { error: 'AI_SERVICE_UNAVAILABLE', retry_after: 30 } |
| Max Latency | 10 seconds (p95) |

POST /query — Response 200 Schema

{

query_id: uuid,

question: string,

answer: {

direct_answer: string, // 2–4 sentence summary

full_reasoning: string, // detailed explanation

confidence: integer (0–100), // computed confidence score

evidence: [

{

claim: string, // the specific claim

passage: string, // exact sentence from paper

section: 'Abstract'¦'Results'¦'Conclusion',

paper: {

pmid: string,

title: string,

authors: string[],

journal: string,

year: integer,

doi: string,

url: string // PubMed link

}

}

],

low_evidence_flag: boolean, // true if < 2 papers found

},

created_at: ISO8601

}

## 4.3  Query History Endpoints

### GET /queries?page=1&limit=20

| Field | Detail |
| --- | --- |
| Description | Paginated list of user's past queries |
| Auth Required | Yes |
| Query Params | page (default 1), limit (default 20, max 50) |
| Response 200 | { queries: [{ query_id, question, direct_answer, confidence, created_at }], total: int, page: int } |

### GET /queries/:query_id

| Field | Detail |
| --- | --- |
| Description | Full detail of a single past query including all evidence |
| Auth Required | Yes |
| Response 200 | Full query response object (same schema as POST /query) |
| Response 403 | { error: 'NOT_YOUR_QUERY' } |
| Response 404 | { error: 'QUERY_NOT_FOUND' } |

## 4.4  Feedback Endpoint

### POST /queries/:query_id/feedback

| Field | Detail |
| --- | --- |
| Description | Submit feedback on an AI response |
| Auth Required | Yes |
| Request Body | { rating: 'up'¦'down', reason?: string (max 200 chars) } |
| Response 201 | { feedback_id: uuid, message: 'Feedback recorded' } |
| Response 409 | { error: 'FEEDBACK_ALREADY_SUBMITTED' } |

## 4.5  User Profile Endpoint

### GET /me  &  PATCH /me

| Field | Detail |
| --- | --- |
| GET /me Response 200 | { user_id, email, role, full_name, mci_number, created_at, query_count_today, daily_limit } |
| PATCH /me Body | { full_name?: string, mci_number?: string } |
| PATCH /me Response 200 | Updated user object |

# 5. Data Models & Database Schema

PostgreSQL is the primary relational store. FAISS handles the vector index separately. Redis handles session cache and rate-limiting counters.

## 5.1  users

Table: users

user_id UUID PRIMARY KEY DEFAULT gen_random_uuid()

email VARCHAR(255) UNIQUE NOT NULL

password_hash TEXT NOT NULL

full_name VARCHAR(255) NOT NULL

role VARCHAR(20) NOT NULL CHECK (role IN ('doctor','student'))

mci_number VARCHAR(100) NULL

is_verified BOOLEAN DEFAULT FALSE

plan VARCHAR(20) DEFAULT 'free' CHECK (plan IN ('free','pro'))

created_at TIMESTAMPTZ DEFAULT NOW()

verified_at TIMESTAMPTZ NULL

last_login_at TIMESTAMPTZ NULL

## 5.2  queries

Table: queries

query_id UUID PRIMARY KEY DEFAULT gen_random_uuid()

user_id UUID NOT NULL REFERENCES users(user_id)

raw_question TEXT NOT NULL

processed_query TEXT NULL -- after NER + expansion

direct_answer TEXT NULL

full_reasoning TEXT NULL

confidence_score SMALLINT NULL CHECK (confidence_score BETWEEN 0 AND 100)

low_evidence_flag BOOLEAN DEFAULT FALSE

latency_ms INTEGER NULL -- response time in ms

model_used VARCHAR(100) NULL -- e.g. 'medgemma-27b'

created_at TIMESTAMPTZ DEFAULT NOW()

INDEX: idx_queries_user_id ON queries(user_id)

INDEX: idx_queries_created_at ON queries(created_at DESC)

## 5.3  query_evidence

Table: query_evidence

evidence_id UUID PRIMARY KEY DEFAULT gen_random_uuid()

query_id UUID NOT NULL REFERENCES queries(query_id)

claim_text TEXT NOT NULL -- the specific claim in the answer

passage_text TEXT NOT NULL -- exact extracted passage

paper_section VARCHAR(50) NOT NULL CHECK (section IN ('Abstract','Results','Conclusion','Methods'))

retrieval_rank SMALLINT NOT NULL -- rank in re-ranked list (1=best)

similarity FLOAT NOT NULL -- cosine similarity score

pmid VARCHAR(20) NOT NULL

title TEXT NOT NULL

authors TEXT[] NOT NULL

journal VARCHAR(255) NULL

pub_year SMALLINT NULL

doi VARCHAR(255) NULL

pubmed_url TEXT NULL

## 5.4  feedback

Table: feedback

feedback_id UUID PRIMARY KEY DEFAULT gen_random_uuid()

query_id UUID NOT NULL REFERENCES queries(query_id)

user_id UUID NOT NULL REFERENCES users(user_id)

rating VARCHAR(4) NOT NULL CHECK (rating IN ('up','down'))

reason TEXT NULL -- optional free text

created_at TIMESTAMPTZ DEFAULT NOW()

UNIQUE: (query_id, user_id) -- one feedback per user per query

## 5.5  daily_usage  (rate limiting)

Table: daily_usage

usage_id UUID PRIMARY KEY DEFAULT gen_random_uuid()

user_id UUID NOT NULL REFERENCES users(user_id)

usage_date DATE NOT NULL DEFAULT CURRENT_DATE

query_count INTEGER DEFAULT 0

UNIQUE: (user_id, usage_date)

-- Also maintain Redis key: rate:user:{user_id}:{YYYYMMDD} = count

-- Redis is primary check (fast); PostgreSQL is audit record

## 5.6  papers  (metadata store)

Table: papers

pmid VARCHAR(20) PRIMARY KEY

title TEXT NOT NULL

abstract TEXT NULL

authors TEXT[] NULL

journal VARCHAR(255) NULL

pub_year SMALLINT NULL

doi VARCHAR(255) NULL

source VARCHAR(50) DEFAULT 'pubmed'

indexed_at TIMESTAMPTZ DEFAULT NOW()

faiss_index_id BIGINT NULL -- position in FAISS flat index

INDEX: idx_papers_pub_year ON papers(pub_year DESC)

-- Full embeddings stored in FAISS index file; pmid used to link back

Note: The FAISS index stores float32 embedding vectors. The papers table stores metadata. They are linked by FAISS internal ID mapped to PMID via a lookup array loaded in memory at startup.

# 6. Non-Functional Requirements

## 6.1  Performance

| Req ID | Requirement | Target |
| --- | --- | --- |
| NFR-PERF-01 | End-to-end query latency (query submitted → full answer rendered) | ≤ 10 seconds at p95 |
| NFR-PERF-02 | FAISS vector search latency over 500K papers | ≤ 50 ms |
| NFR-PERF-03 | Cross-encoder re-ranking of top-20 results | ≤ 500 ms |
| NFR-PERF-04 | LLM answer generation (streamed or batch) | ≤ 7 seconds |
| NFR-PERF-05 | API response time for non-AI endpoints (login, history) | ≤ 300 ms at p99 |
| NFR-PERF-06 | System shall support 100 concurrent users in Phase 1 without degradation | 100 concurrent users |

## 6.2  Reliability & Availability

| Req ID | Requirement | Target |
| --- | --- | --- |
| NFR-REL-01 | Platform uptime (excluding scheduled maintenance) | 99.5% monthly |
| NFR-REL-02 | If LLM primary (MedGemma) is unavailable, fallback to GPT-4o automatically | < 5 second failover |
| NFR-REL-03 | All database writes shall use transactions; no partial query record writes | Zero partial writes |
| NFR-REL-04 | System shall return a meaningful error message (not a 500 stack trace) for all failure modes | 100% of errors |
| NFR-REL-05 | Daily automated backup of PostgreSQL database | Daily, retained 30 days |

## 6.3  Security

| Req ID | Requirement | Standard |
| --- | --- | --- |
| NFR-SEC-01 | All API communication over HTTPS with TLS 1.2+ | TLS 1.2 minimum |
| NFR-SEC-02 | Passwords hashed using bcrypt with minimum cost factor 12 | bcrypt cost ≥ 12 |
| NFR-SEC-03 | JWT access tokens expire after 15 minutes; refresh tokens after 7 days | 15 min / 7 day TTL |
| NFR-SEC-04 | All SQL queries use parameterised statements; no raw string interpolation | 100% parameterised |
| NFR-SEC-05 | Rate limiting enforced at API gateway layer (not only application layer) | API gateway + app |
| NFR-SEC-06 | User query logs anonymised before any use for model fine-tuning; PII removed | DPDP Act compliant |
| NFR-SEC-07 | MCI number stored but not exposed in any API response beyond /me endpoint | Minimal exposure |
| NFR-SEC-08 | All secrets (API keys, DB creds) managed via environment variables or AWS Secrets Manager | No hardcoded secrets |

## 6.4  AI Accuracy & Medical Safety

| Req ID | Requirement | Target |
| --- | --- | --- |
| NFR-ACC-01 | Every AI answer must cite at least one retrieved paper. Zero-citation responses are forbidden. | 100% citation rate |
| NFR-ACC-02 | Hallucination rate (claims not grounded in retrieved context) measured monthly by medical advisor | < 5% of responses |
| NFR-ACC-03 | System must display a medical disclaimer on every answer: 'This is for informational purposes only. Always verify with current clinical guidelines.' | 100% of responses |
| NFR-ACC-04 | Low-evidence flag must be shown whenever fewer than 2 papers are retrieved above threshold | 100% of low-ev cases |
| NFR-ACC-05 | Confidence score algorithm must be documented and reproducible | Fully documented |

## 6.5  Scalability

| Req ID | Requirement | Target |
| --- | --- | --- |
| NFR-SCL-01 | Backend API shall be stateless and horizontally scalable via Docker + Kubernetes | Stateless design |
| NFR-SCL-02 | FAISS index shall be upgradeable to Weaviate in Phase 2 without API contract changes | Abstracted retrieval layer |
| NFR-SCL-03 | Data ingestion pipeline (Airflow) shall support nightly PubMed delta ingestion without full re-index | Delta ingestion |
| NFR-SCL-04 | System architecture shall support 10x user growth (to 10,000 users) with infrastructure scaling only | No code changes for 10x |

# 7. UI/UX Flow Descriptions

Phase 1 UI is a web application (React.js + Tailwind CSS). The interface follows a clean, clinical aesthetic — minimal distractions, maximum information density where needed.

## 7.1  Onboarding Flow

Screen 1: Landing Page

→ Hero headline: 'Evidence-based answers for Indian doctors. In 10 seconds.'

→ CTA buttons: 'Sign Up Free' and 'See How It Works'

→ No query input on landing page (keeps value perception high)

Screen 2: Registration

→ Fields: Full Name, Email, Password, Role selector (Doctor / Student)

→ Conditional: If Doctor → optional MCI Registration Number field

→ Password strength indicator

→ 'Already have an account? Log in' link

→ On submit → show 'Check your email' screen

Screen 3: Email Verification

→ Message: 'We sent a verification link to [email]'

→ 'Resend email' button (rate limited to 1 per 60 seconds)

→ Clicking email link → redirects to app → auto-logs in → lands on Dashboard

## 7.2  Login Flow

Login Screen

→ Fields: Email, Password

→ 'Forgot Password?' link → password reset flow

→ On success → redirect to Main Query Dashboard

→ On failure → inline error: 'Invalid email or password'

→ On unverified account → 'Please verify your email first. Resend link?'

## 7.3  Main Query Interface

Layout: Two-Panel Design

LEFT PANEL (30% width) — Query History

→ Scrollable list of past queries (question preview + date)

→ Clicking a past query loads its full answer on the right

→ 'New Query' button at top of panel

RIGHT PANEL (70% width) — Active Query & Answer

→ Query input bar at top (textarea, placeholder: 'Ask a clinical question...')

→ Submit button (or Enter key)

→ Answer renders below the input bar

→ Daily query count shown: e.g. '7 / 10 queries used today'

## 7.4  Answer Display Flow

Answer Rendering (step by step)

Step 1: User submits query

→ Input bar becomes disabled, spinner appears

→ Status text: 'Searching 500,000+ research papers...'

Step 2: Answer streams in (or renders on completion)

→ Section A: Direct Answer (bold, 2–4 sentences, large font)

→ Section B: Confidence Score badge (e.g. green = High, orange = Moderate, red = Low)

→ Section C: Full Reasoning (expandable, collapsible by default)

→ Section D: Evidence Panel

Each evidence card shows:

- Claim text (what the AI said)

- Highlighted passage from paper

- Paper section label (Abstract / Results / Conclusion)

- Paper metadata: [1] Title, Authors, Journal, Year — with PubMed link

→ Section E: Medical Disclaimer (always visible, grey text)

→ Section F: Feedback row — Thumbs Up ¦ Thumbs Down

Step 3: Low evidence flag (if triggered)

→ Yellow banner: 'Limited evidence found. Fewer than 2 papers matched this query.

Consult a specialist before acting on this response.'

## 7.5  Evidence & Citation Detail

Citation Interaction

→ Each citation number [1], [2] etc. in the answer text is clickable

→ Clicking opens a slide-out drawer showing:

- Full paper title and authors

- Journal, Year, DOI

- The exact extracted passage (highlighted in yellow)

- Button: 'View on PubMed' → opens in new tab

→ Drawer can be pinned open for reference while reading the answer

## 7.6  Feedback Flow

Feedback Interaction

→ Thumbs Up → immediate green confirmation toast: 'Thanks for your feedback!'

→ Thumbs Down → small inline form appears:

Dropdown: 'What was wrong?' options:

- Answer was incorrect

- Citations were irrelevant

- Answer was incomplete

- Other (free text box)

'Submit Feedback' button

→ After submission → toast: 'Feedback recorded. We'll use this to improve.'

→ Once feedback submitted, both thumbs are greyed out (no re-submission)

## 7.7  Query History Flow

History Panel

→ Left panel shows most recent queries first

→ Each item shows: truncated question (max 80 chars) + relative time ('2 hours ago')

→ Clicking loads the full original answer in the right panel (read-only mode)

→ A 'Re-run Query' button allows re-submitting to get a fresh answer

→ History limited to last 50 queries in Phase 1 UI

## 7.8  Profile & Settings Screen

User Profile Page

→ Accessible via top-right avatar dropdown → 'Profile'

→ Shows: Name, Email (read-only), Role badge, MCI Number (editable)

→ Shows: Account plan (Free / Pro), queries used today vs limit

→ 'Upgrade to Pro' CTA for free-tier users

→ 'Change Password' link → email-based flow

→ 'Log Out' button

# 8. Acceptance Criteria (Definition of Done — Phase 1)

A feature is considered 'done' only when ALL of the following pass for that feature:

| Feature | Acceptance Criteria |
| --- | --- |
| User Registration | User can register, receives verification email, verifies, and lands on dashboard |
| User Login | Verified user can log in, receives JWT, and accesses query interface |
| Medical Query | User submits a query and receives an answer with ≥ 1 cited paper in < 10 seconds |
| Citation Display | Every answer shows paper title, year, journal, and clickable PubMed link |
| Source Highlighting | At least one exact passage from a retrieved paper is shown per answer |
| Confidence Score | Every answer shows a confidence score (0–100) with colour indicator |
| Medical Disclaimer | Disclaimer text appears on 100% of AI answers |
| Low Evidence Flag | Yellow warning banner appears when < 2 papers retrieved above threshold |
| Feedback | Thumbs up/down renders on every answer; submission stores record in DB |
| Query History | Past 50 queries accessible and re-loadable from left panel |
| Rate Limiting | Free user blocked after 10 queries/day with correct error message |
| Non-Medical Query | System returns helpful error for clearly non-medical queries |
| Performance | 95% of queries return full answer in ≤ 10 seconds under load test (100 users) |
| Security | No API key or secret visible in frontend code; all auth via JWT |

# Appendix: Glossary

| Term | Definition |
| --- | --- |
| RAG | Retrieval-Augmented Generation — technique of grounding LLM output in retrieved documents |
| FAISS | Facebook AI Similarity Search — library for efficient nearest-neighbour vector search |
| BioBERT | Biomedical BERT — a BERT model pre-trained on PubMed and PMC text |
| MedEmbed | Medical-domain sentence embedding model optimised for clinical semantic search |
| NER | Named Entity Recognition — extracting medical entities like drug names and diseases |
| MeSH | Medical Subject Headings — NLM's controlled vocabulary for biomedical literature |
| PMID | PubMed Identifier — unique ID assigned to each paper in the PubMed database |
| MCI | Medical Council of India — body that registers licensed medical practitioners in India |
| CDSCO | Central Drugs Standard Control Organisation — India's drug regulatory authority |
| RSSDI | Research Society for Study of Diabetes in India — issues Indian diabetes guidelines |
| JWT | JSON Web Token — compact, self-contained token for secure user authentication |
| p95 | 95th percentile latency — 95% of requests complete within this time |
| NLI | Natural Language Inference — classifying relationship between two sentences (entail/contradict) |
| DPDP Act | India's Digital Personal Data Protection Act 2023 — governs personal data processing |

MedSearch AI — Phase 1 PRD

"Every clinical decision backed by evidence. Every doctor empowered by AI."

Confidential — March 2026